AORANE

Your Health Coach

MASTER FEATURE BLUEPRINT V2  —  15 New Features + Replit Prompt Guide

aorane.com  |  April 2026  |  Upload this file to Replit AI as context

HOW TO USE THIS DOCUMENT 1. Replit project open karo. 2. Is document ko Replit AI ke saath share karo as context. 3. Section 3 mein har feature ka EXACT PROMPT diya hai. 4. Ek feature ek conversation mein banao. 5. Test checklist pass karo, phir next feature. RULE: Ek prompt mein ek kaam. Kabhi mix mat karo.

# 1. 15 New Features — Complete Analysis

Har feature ka architecture, database changes, aur implementation plan.

| #1 Phase 1 | Feature Flag System — Admin Se Live/Off Control - DB: feature_flags table — {name, is_enabled, plan_access[], rollout_pct, description} - Backend: checkFeature(featureName, userPlan) middleware — har protected route pe laga do - Admin panel: toggle switch — ek click mein koi bhi feature ON/OFF - Rollout: rollout_pct=10 matlab sirf 10% users ko feature milega (A/B testing) - Use case: naya feature Phase 2 mein banao, flag OFF rakho, test karo, phir ON karo - Zero code change needed — sirf DB row update karo |
| --- | --- |

| #2 Phase 1 | Plugin Architecture — New Features Easily Add Ho - Har feature = apna route file + controller file + service file (already blueprint mein hai) - server.js mein auto-loader: routes/ folder scan karo → sab routes auto-register - Feature manifest: backend/features.json — {name, route, enabled, version} - Naya feature: file banao → features.json mein add karo → done - Frontend mein: lazy loading — sirf load ho jab user us page pe jaaye - Test: naya dummy feature add karo bina server restart kiye |
| --- | --- |

| #3 Phase 1 | AI Provider Abstraction — Easily Swap Haiku/Nexus/GPT - services/aiProvider.js: abstract interface banao - Methods: identifyFood(), analyzeReport(), generateWeeklyInsights(), generateDietPlan() - Providers: services/providers/haiku.js, services/providers/nexus.js, services/providers/gpt.js - Config: AI_PROVIDER=haiku (env variable) → auto-select provider - Swap: AI_PROVIDER=nexus → sab AI calls automatically Nexus ko jaayein - Cost tracking: har provider ka token count + cost log ho alag alag - Fallback: primary provider fail ho to secondary try karo automatically |
| --- | --- |

| #4 Phase 2 | Nexus AI Integration — Ready Hook - services/providers/nexus.js: same interface implement karo - NexusAI API endpoint + auth header — .env mein NEXUS_API_KEY - Response format normalize karo (Haiku jaisa output banao) - AI_PROVIDER=nexus → immediate switch, zero other code change - Useful: agar Claude API expensive ho ya Nexus better regional performance de - Phase 2 mein placeholder file banao — baad mein fill karo |
| --- | --- |

| #5 Phase 1 | Offline First — Internet Na Ho Tab Bhi App Chale - PWA Service Worker: cache strategy = Network First → Cache Fallback - IndexedDB (via Dexie.js): offline_queue table — {action, payload, timestamp, synced} - Offline allow: food log, water log, medicine confirm, exercise done - Offline block (graceful message): AI food identify, report generate, payment - Sync engine: internet aaye → offline_queue process karo → server mein push - Conflict resolution: server data wins (timestamp based) - UI indicator: orange dot = offline mode, green = online - Test: WiFi off karo → entries karo → WiFi on karo → sab sync ho |
| --- | --- |

| #6 Phase 1 | 3-Layer Backup System — Data Kabhi Na Jaaye - Layer 1 — Supabase built-in: daily automatic backup (already on) - Layer 2 — Weekly export: cron job → Supabase dump → Backblaze B2 bucket - Layer 3 — Real-time mirror: medical reports + generated PDFs → B2 on upload - Admin dashboard: last backup time, backup size, restore button - Alert: agar 24h mein backup na hua to admin ko email/SMS - Restore drill: monthly ek baar test restore karo (documented process) - User-level: user apna data export kar sake (DPDP Act right) |
| --- | --- |

| #7 Phase 2 | In-App Support System — Help Ticket - DB: support_tickets table — {user_id, category, description, status, admin_notes, created_at} - User side: Help button → category select (Payment/App Bug/Account/Other) → describe → submit - Ticket ID milega: #AOI-2026-0042 format - Admin panel: ticket queue → assign to self → status update → reply - Notifications: user ko status change par push + email - Categories: Payment Issue ¦ App Problem ¦ Account Issue ¦ Data Concern ¦ Other - SLA: Payment issues → 2 hr response target, Others → 24 hr - Phase 3: WhatsApp se bhi ticket raise ho sake |
| --- | --- |

| #8 Phase 2 | Payment Issue Resolution System - DB: payment_issues table — {user_id, razorpay_order_id, issue_type, status, resolution} - Auto-detect: Razorpay webhook failed event → auto-ticket create karo - Admin tools: manual plan extend, wallet credit add, refund initiate - User side: 'Payment Failed? Click here' → auto-fill issue form with order details - Razorpay dashboard link: admin panel se direct Razorpay order page open ho - Resolution types: Plan Extended ¦ Refund Initiated ¦ Retry Link Sent ¦ Manual Credit - Log: har action log ho with admin ID + timestamp (audit trail) |
| --- | --- |

| #9 Phase 1 | Smart Food Favorites — Auto-Build, Zero AI Cost - DB: user_food_history table — {user_id, food_db_id, food_name, log_count, last_logged} - Logic: har food log ke baad log_count++ karo - Favorites = top 20 foods by log_count per user - Search flow: type karo → favorites pehle → DB results → AI (only if unknown) - UI: ⭐ star icon favorites ke liye, 'My Foods' tab - Manual favorite: user manually bhi star kar sake - Cache: user favorites Redis mein cache karo (1 hr TTL) → instant load - AI saving: 70%+ food entries favorites se → nearly zero AI cost |
| --- | --- |

| #10 Phase 4 | AI Weekly Diet Chart — Max Plan Hero Feature - Trigger: Max plan user → every Monday morning generate - AI Input: {medical_conditions, user_targets, last_week_food_logs, location, weather, season} - AI Model: Claude Sonnet (not Haiku — complex analysis) for this feature only - Output: 7-day meal plan (breakfast/lunch/dinner/snacks) with calories - Seasonal: summer → hydrating foods, winter → warming foods (weather API se) - Medical: diabetic → low GI foods, BP patient → low sodium - Format: Beautiful PDF on Aorane letterhead (company template) - Delivery: Monday 7 AM push notification + PDF in app - User choice: 'Generate Diet Plan' button — optional nahi force - Cost: Sonnet 4.6 = $3/M tokens — 1 plan ≈ 3000 tokens ≈ ₹0.75/user/week |
| --- | --- |

| #11 Phase 1 | Medicine Reminder — Full Manual Time Control - Time picker: hh:mm format, 12-hr AM/PM selector, clear UI - Multiple times: ek medicine ke liye up to 4 time slots add karo - Meal relation: Before food / After food / With food — per time slot - Custom note: 'Khane ke 30 min baad' likhne ka option - Preview: 'Aapko kal yeh reminders aayenge: 8:00 AM, 2:00 PM, 9:30 PM' - Edit anytime: swipe to edit/delete individual time slot - Smart default: dose frequency se suggest karo (3x = 8AM, 2PM, 9PM suggest) - Already in schema — UI improvement hai ye |
| --- | --- |

| #12 Phase 2 | GPS + Weather Based Food Suggestions - Permission: user pehli baar 'Location allow karo for personalized suggestions?' prompt - Privacy: location coordinates kabhi server par nahi jaate — device par process - City detect: browser Geolocation API → reverse geocode (city only) → OpenWeatherMap - Weather API: OpenWeatherMap free tier (1000 calls/day free) - Logic table: temp>35°C → hydrating, temp<15°C → warming, monsoon → immunity boost - Integration: food suggestion screen mein 'Based on today's weather in Lucknow' badge - Seasonal: month ke hisaab se bhi (mango season, winter vegetables) - Data: location + weather sirf suggestion time use ho, log mat karo |
| --- | --- |

| #13 Phase 2 | Company Letterhead Template — Upload Once, Use Always - Admin panel: 'Report Templates' section - Upload: PNG/PDF letterhead template (A4 size, 300 DPI recommended) - PDFKit integration: generatePDF() mein template as background layer - Zones define karo: header area (letterhead), content area (data), footer area - Preview: admin generate test PDF → approve karo - Multiple templates: Weekly Report template, Monthly Report template, Diet Plan template - Watermark: 'CONFIDENTIAL — AORANE HEALTH REPORT' diagonal text - Storage: Supabase Storage mein store karo — never changes unless admin uploads new |
| --- | --- |

| #14 Phase 1 | Blood Emergency — Approval + Safety System - NEW FLOW: - Step 1: Emergency request create (blood group, units, hospital, urgency) - Step 2: Matching donors (5km radius) ko FCM push aaye - Step 3: Donor app mein 'Accept' ya 'Decline' button - Step 4: Accept karne par — donor aur requester ka number temporarily share (24hr) - Step 5: Meeting confirmation — OTP based (donor OTP requester ko bheje) - Step 6: Donation complete mark karo — both parties confirm - Step 7: Donor status = INACTIVE for 90 days (medical safe period) - Step 8: Donor ko badge + certificate generate ho - DB: blood_requests, blood_donations, donor_availability tables - Safety: agar donor 90 din mein accept karna chaahe — 'You donated on [date]. Safe period: 90 days' block - Fake prevention: both parties confirm karna zaroori hai |
| --- | --- |

| #15 Phase 1 | Daily Active Users Analytics — All Portals Mein - DB: app_sessions table — {user_id, session_start, session_end, platform, org_id} - Track: app open = session start, close/background = session end - Calculate: DAU = unique users today, WAU = this week, MAU = this month - User scorecard: 'Aap top 23% active users mein hain this week' - Corporate dashboard: department-wise engagement % (anonymous) - Hospital dashboard: patient compliance rate + app usage correlation - Admin dashboard: real-time DAU graph, retention rate, churn alert - Report: DAU trend weekly report mein include karo - Privacy: individual session data admin nahi dekh sakta — sirf aggregates |
| --- | --- |

# 2. New Database Tables — Ye Add Karo

Ye tables pichle blueprint ke upar additional hain. Supabase SQL Editor mein run karo.

## Feature Flags Table

CREATE TABLE feature_flags ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), feature_name TEXT UNIQUE NOT NULL, display_name TEXT NOT NULL, is_enabled BOOLEAN DEFAULT false, plan_access TEXT[] DEFAULT ARRAY['basic','pro','max'], rollout_pct INT DEFAULT 100, -- 0-100, % of users who see it phase TEXT, -- 'phase1','phase2','phase3','phase4' description TEXT, created_at TIMESTAMPTZ DEFAULT NOW(), updated_at TIMESTAMPTZ DEFAULT NOW() ); -- Seed with all features INSERT INTO feature_flags (feature_name, display_name, is_enabled, plan_access, phase) VALUES ('food_ai_identify', 'AI Food Identify', true, ARRAY['basic','pro','max'], 'phase1'), ('photo_food_scan', 'Photo Food Scan', false, ARRAY['pro','max'], 'phase2'), ('weekly_report', 'Weekly AI Report', true, ARRAY['pro','max'], 'phase1'), ('monthly_report', 'Monthly PDF Report', true, ARRAY['pro','max'], 'phase1'), ('blood_emergency', 'Blood Emergency GPS', true, ARRAY['basic','pro','max'], 'phase1'), ('medical_report_ai', 'Medical Report AI', true, ARRAY['pro','max'], 'phase2'), ('gps_suggestions', 'GPS Food Suggestions', false, ARRAY['pro','max'], 'phase2'), ('diet_chart_weekly', 'AI Weekly Diet Chart', false, ARRAY['max'], 'phase4'), ('whatsapp_bot', 'WhatsApp Bot', false, ARRAY['pro','max'], 'phase3'), ('offline_mode', 'Offline Mode', true, ARRAY['basic','pro','max'], 'phase1');

## User Food History (Favorites)

CREATE TABLE user_food_history ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), user_id UUID NOT NULL REFERENCES users(id) ON DELETE CASCADE, food_db_id UUID REFERENCES food_database(id), food_name TEXT NOT NULL, log_count INT DEFAULT 1, is_favorite BOOLEAN DEFAULT false, -- manually starred last_logged TIMESTAMPTZ DEFAULT NOW(), UNIQUE(user_id, food_name) ); CREATE INDEX idx_food_history_user ON user_food_history(user_id, log_count DESC);

## App Sessions (DAU Tracking)

CREATE TABLE app_sessions ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), user_id UUID NOT NULL REFERENCES users(id) ON DELETE CASCADE, org_id UUID REFERENCES organizations(id), session_start TIMESTAMPTZ DEFAULT NOW(), session_end TIMESTAMPTZ, platform TEXT DEFAULT 'pwa', duration_sec INT GENERATED ALWAYS AS (EXTRACT(EPOCH FROM (session_end - session_start))::INT) STORED ); CREATE INDEX idx_sessions_date ON app_sessions(user_id, session_start);

## Support Tickets

CREATE TABLE support_tickets ( id TEXT PRIMARY KEY, -- 'AOI-2026-0042' user_id UUID NOT NULL REFERENCES users(id), category TEXT CHECK (category IN ('payment','app_bug','account','data_concern','other')), description TEXT NOT NULL, status TEXT DEFAULT 'open' CHECK (status IN ('open','in_progress','resolved','closed')), admin_notes TEXT, assigned_to TEXT, resolved_at TIMESTAMPTZ, created_at TIMESTAMPTZ DEFAULT NOW() );

## Blood Emergency — Extended Tables

CREATE TABLE blood_requests ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), requester_id UUID NOT NULL REFERENCES users(id), blood_group TEXT NOT NULL, units_needed INT DEFAULT 1, hospital_name TEXT, hospital_lat NUMERIC(10,7), hospital_lng NUMERIC(10,7), urgency TEXT DEFAULT 'urgent' CHECK (urgency IN ('critical','urgent','normal')), status TEXT DEFAULT 'open' CHECK (status IN ('open','matched','fulfilled','cancelled')), expires_at TIMESTAMPTZ DEFAULT NOW() + INTERVAL '24 hours', created_at TIMESTAMPTZ DEFAULT NOW() ); CREATE TABLE blood_donations ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), request_id UUID NOT NULL REFERENCES blood_requests(id), donor_id UUID NOT NULL REFERENCES users(id), status TEXT DEFAULT 'pending' CHECK (status IN ('pending','accepted','confirmed','completed','declined')), otp_code TEXT, otp_expires_at TIMESTAMPTZ, confirmed_at TIMESTAMPTZ, completed_at TIMESTAMPTZ, certificate_url TEXT, created_at TIMESTAMPTZ DEFAULT NOW() ); -- Add to users table: ALTER TABLE users ADD COLUMN IF NOT EXISTS blood_group TEXT, is_donor BOOLEAN DEFAULT false, donor_inactive_until TIMESTAMPTZ; -- 90 days after donation

## Offline Queue (IndexedDB — Frontend Only)

// This is NOT a Supabase table — it lives in browser IndexedDB via Dexie.js // Install: npm install dexie const db = new Dexie('AoraneOfflineDB'); db.version(1).stores({ offline_queue: '++id, action, synced, created_at', cached_foods: 'food_name, data, cached_at', user_profile: 'id, data', daily_summary: 'date, data' }); // offline_queue entry structure: // { action: 'LOG_FOOD', payload: {...}, synced: false, created_at: Date } // Actions: LOG_FOOD, LOG_WATER, CONFIRM_MEDICINE, CONFIRM_EXERCISE

## Report Templates

CREATE TABLE report_templates ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), template_type TEXT UNIQUE CHECK (template_type IN ('weekly','monthly','diet_plan','medical')), file_url TEXT NOT NULL, -- Supabase Storage URL content_zone JSONB, -- e.g.: {header_height: 120, footer_height: 60, content_top: 130} is_active BOOLEAN DEFAULT true, uploaded_by TEXT, uploaded_at TIMESTAMPTZ DEFAULT NOW() );

# 3. Replit Prompts — Exact Kya Likhna Hai

IMPORTANT: Pehle previous blueprint (V1) ka context Replit ko do. Phir yahan se ek ek prompt use karo. Har prompt ke baad TEST karo, phir agle prompt par jao.

## Session Start Prompt — Har Baar Likho

I am building Aorane — India's AI-Powered Health OS. This is a Node.js + Express backend + React frontend + Supabase DB project. I have a blueprint document. We follow it exactly, one step at a time. Current session goal: [WRITE THE FEATURE NAME HERE] Do not change any other files. Only work on what I ask. After each change, tell me exactly what to test.

## Prompt 1 — Feature Flag System

Build the Feature Flag System for Aorane. 1. Create database/04_feature_flags.sql with this schema: - feature_flags table with columns: id, feature_name, display_name, is_enabled, plan_access (TEXT[]), rollout_pct, phase, description - Seed with 10 initial features as listed in blueprint 2. Create backend/middleware/featureCheck.js: - checkFeature(featureName) middleware function - Fetch flag from Supabase (cache in Redis for 5 min) - If disabled → return 403 {error: 'Feature not available'} - If rollout_pct < 100 → hash userId → show to that % only 3. Create backend/routes/admin.js additions: - GET /api/admin/features → list all flags - PUT /api/admin/features/:name → toggle is_enabled - PUT /api/admin/features/:name/rollout → update rollout_pct Test: Set food_ai_identify to false → call food identify API → get 403. Then set back to true → API works again.

## Prompt 2 — AI Provider Abstraction Layer

Build the AI Provider abstraction layer for Aorane. 1. Create backend/services/aiProvider.js — the interface: Export these functions (provider-agnostic): - identifyFood(foodName, language) → {calories, protein, carbs, fat, is_veg} - analyzeReport(base64Image, language) → {conditions[], diet_advice, warnings[]} - generateWeeklyInsights(weekData) → {summary, achievements[], improvements[]} - generateDietPlan(userData) → {days: [{breakfast, lunch, dinner, snacks}]} 2. Create backend/services/providers/haiku.js: - Implement all 4 functions using Claude Haiku 4.5 - Model: claude-haiku-4-5-20251001 - Always return JSON. Use try/catch. Log token usage. 3. Create backend/services/providers/placeholder.js: - Same interface but returns mock data - Used for testing without API costs 4. In .env add: AI_PROVIDER=haiku aiProvider.js reads AI_PROVIDER → loads correct provider 5. Update all existing AI calls to use aiProvider.js instead of direct Haiku Test: Change AI_PROVIDER=placeholder → food identify returns mock data. Change back to haiku → real AI response.

## Prompt 3 — Offline First Architecture

Build Offline First mode for Aorane frontend. 1. Install Dexie.js: npm install dexie 2. Create frontend/src/services/offlineDB.js: Setup IndexedDB with Dexie: - offline_queue: { id, action, payload, synced, created_at } - cached_foods: { food_name, data, cached_at } - user_profile: { id, data, updated_at } - daily_summary: { date, data } 3. Create frontend/src/services/syncEngine.js: - processOfflineQueue(): read unsynced → POST to backend → mark synced - Run on: app startup + network reconnect event - Handle: LOG_FOOD, LOG_WATER, CONFIRM_MEDICINE, CONFIRM_EXERCISE 4. Update api.js: - Wrap all POST requests: if offline → save to offline_queue → return optimistic success - Add network status check: navigator.onLine 5. Create frontend/src/components/ui/NetworkStatus.jsx: - Small banner at top: orange 'Offline — entries saving locally' - Green 'Back online — syncing X entries...' - Auto-hide after sync complete 6. Update Service Worker (sw.js): - Cache: all API GET responses for 5 min - Cache: food search results for 1 day - Cache: user profile for 1 hr Test: Turn off WiFi. Log food. Turn WiFi on. Check backend — entry synced.

## Prompt 4 — Smart Food Favorites

Build the Smart Food Favorites system for Aorane. 1. Run this SQL in Supabase: CREATE TABLE user_food_history ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), user_id UUID NOT NULL REFERENCES users(id) ON DELETE CASCADE, food_db_id UUID REFERENCES food_database(id), food_name TEXT NOT NULL, log_count INT DEFAULT 1, is_favorite BOOLEAN DEFAULT false, last_logged TIMESTAMPTZ DEFAULT NOW(), UNIQUE(user_id, food_name) ); 2. Update foodController.js logFood(): After logging food → UPSERT user_food_history: - If exists: log_count++ and update last_logged - If new: insert with log_count=1 3. Update GET /api/food/search?q= logic: Priority order: - 1st: user_food_history WHERE log_count > 2, ordered by log_count DESC - 2nd: food_database fuzzy search - 3rd: AI identify (only if nothing found) 4. Add endpoints: GET /api/food/favorites → top 20 by log_count POST /api/food/favorites/:foodName/star → toggle is_favorite 5. Frontend FoodLog.jsx: - 'My Foods' tab showing favorites - Star icon on each food item - Favorites appear first in search results Test: Log 'Dal Chawal' 3 times. Search 'dal'. It should appear first.

## Prompt 5 — Blood Emergency Approval System

Upgrade the Blood Emergency system with approval flow for Aorane. 1. Run new SQL tables (blood_requests, blood_donations) as in blueprint. Also add to users table: blood_group, is_donor, donor_inactive_until 2. Backend routes/blood.js — new endpoints: POST /api/blood/request → create request, find nearby donors, send FCM push GET /api/blood/requests/nearby → donor sees open requests near them POST /api/blood/donate/:requestId/accept → donor accepts → generate OTP → save to blood_donations → send OTP to donor (they share with requester verbally) → send notification to requester 'Donor found! They will contact you' POST /api/blood/donate/:donationId/confirm → requester enters OTP → confirmed POST /api/blood/donate/:donationId/complete → both mark complete → set donor_inactive_until = NOW() + 90 days → generate certificate PDF → save URL → award 'Life Saver' badge to donor 3. Donor guard: before accepting, check donor_inactive_until > NOW() If blocked → return 403 with message and days remaining 4. Frontend Blood Emergency page: Requester flow: blood group select → hospital → urgency → submit Donor flow: 'Open Requests Near Me' list → Accept button → share OTP Status tracker: Waiting → Matched → Confirmed → Completed Test: Create request. Accept as donor. Enter OTP. Complete. Check 90-day lock.

## Prompt 6 — Support Ticket System

Build the In-App Support system for Aorane. 1. Run SQL: support_tickets table (see blueprint Section 2) 2. Ticket ID generator utility: format: AOI-YYYY-XXXX (year + 4 digit sequence) 3. Backend routes/support.js: POST /api/support/ticket → create ticket, send confirmation push to user GET /api/support/tickets → user's own tickets GET /api/support/ticket/:id → single ticket with notes 4. Admin routes (in admin.js): GET /api/admin/tickets?status=open → all tickets, filter by status PUT /api/admin/tickets/:id → update status + add admin note This triggers push notification to user 5. Frontend — Help page: 'Get Help' button in Profile page Category picker: Payment ¦ App Bug ¦ Account ¦ Data ¦ Other Text area for description Ticket list: show status badge + last update 6. Admin panel — Tickets section: Table: Ticket ID ¦ User ¦ Category ¦ Status ¦ Created ¦ Actions Click ticket → detail view → add note → change status Test: Submit ticket. Admin updates status. User gets notification.

## Prompt 7 — GPS + Weather Food Suggestions

Build GPS and Weather-based food suggestions for Aorane. 1. Add to .env: OPENWEATHER_API_KEY=your_key (free at openweathermap.org) 2. Create backend/services/weatherService.js: getWeatherSuggestion(lat, lng) → {temp, condition, suggestions[]} Call OpenWeatherMap current weather API Logic: - temp > 35: suggest ['nimbu pani', 'chaas', 'cucumber', 'watermelon'] - temp 25-35: suggest ['coconut water', 'lassi', 'salads'] - temp 15-25: suggest ['dal soup', 'green tea', 'seasonal sabzi'] - temp < 15: suggest ['gajar halwa', 'adrak chai', 'til ke laddoo'] - rain: suggest ['hot soup', 'pakora (once a week)', 'ginger drinks'] 3. Backend endpoint: POST /api/food/weather-suggestions Body: { lat, lng } — NOTE: coordinates never stored in DB Returns: {weather: {...}, suggestions: [...]} 4. Frontend FoodLog.jsx: On page open: ask location permission (one time, remember choice) If allowed: call weather-suggestions → show banner 'Based on 38°C in Lucknow today — try these 💧' Small horizontal scrollable chips with food names Tap chip → auto-add to food log Test: Mock hot weather → nimbu pani suggestion appears. Mock cold → chai appears.

## Prompt 8 — Company Letterhead for Reports

Build the Company Letterhead template system for Aorane PDF reports. 1. Run SQL: report_templates table (see blueprint Section 2) 2. Admin panel upload section: - File upload for each template type: weekly, monthly, diet_plan, medical - Upload to Supabase Storage bucket: 'report-templates' - Save URL to report_templates table - Preview: generate sample PDF with template → show in admin 3. Update backend/services/pdfService.js: Add function: loadTemplate(type) → fetch URL from DB → download image Update generateWeeklyReport(): Step 1: fetch template from DB Step 2: PDFKit → add template as background image full page Step 3: define content zones (skip header/footer areas) Step 4: write report content in content zone only Step 5: add watermark diagonal text 'AORANE CONFIDENTIAL' 4. content_zone JSONB format: { content_top: 130, content_bottom: 750, left_margin: 60, right_margin: 550 } (these are PDFKit coordinate values — admin can adjust after preview) Test: Upload a letterhead PNG. Generate weekly report. Download → letterhead visible.

## Prompt 9 — Daily Active Users Analytics

Build the DAU tracking and analytics system for Aorane. 1. Run SQL: app_sessions table (see blueprint Section 2) 2. Backend middleware/sessionTracker.js: - On any authenticated API call: upsert today's session for user - session_start = NOW() if no session today - session_end = NOW() (updated on every call) - This is lightweight — one DB upsert per user per day 3. Backend utils/analytics.js: - getDAU(date) → count distinct users with session that day - getWAU(weekStart) → this week unique users - getMAU(month) → this month unique users - getUserPercentile(userId) → top X% among active users - getOrgEngagement(orgId) → org member activity % (for corporate/hospital) 4. Admin dashboard additions: GET /api/admin/analytics/dau → last 30 days DAU array GET /api/admin/analytics/retention → 7-day retention rate 5. User scorecard (Profile page): Fetch user percentile → display: 'This week aap top 23% active Aorane users mein hain! 🏆' Color: top 10% = gold, 10-25% = green, 25-50% = blue, 50%+ = gray 6. Corporate dashboard: dept-wise engagement % (no individual names) Test: Login 5 times. Check DAU count increases. Check percentile badge shows.

## Prompt 10 — 3-Layer Backup System

Build the automated backup system for Aorane. 1. Add to .env: BACKBLAZE_KEY_ID=xxxx BACKBLAZE_APP_KEY=xxxx BACKBLAZE_BUCKET_ID=xxxx 2. Install: npm install backblaze-b2 3. Create backend/services/backupService.js: Function exportCriticalData(): - Query: users count, daily_logs last 7 days count, food_logs count - Export to JSON buffer - Upload to B2: 'aorane-backup/YYYY-MM-DD/summary.json' 4. Create backend/cron/weeklyBackup.js: Schedule: '0 2 * * 0' (Sunday 2 AM) - Call exportCriticalData() - Upload generated_reports backup list - Upload medical_reports backup list - Log backup result to DB: backup_logs table 5. Create table backup_logs: { id, backup_date, status, file_size_kb, b2_path, created_at } 6. Admin dashboard: Last backup status widget - Green: completed < 24hr ago - Orange: 24-48hr ago - Red: > 48hr (alert!) 7. User data export: GET /api/user/export-my-data Returns ZIP: profile.json, food_logs.csv, health_scores.csv (DPDP Act compliance) Test: Manually trigger backup. Check B2 bucket. Check admin dashboard shows green.

## Prompt 11 — Payment Issue Resolution

Build Payment Issue Resolution system for Aorane. 1. Create table payment_issues: { id, user_id, razorpay_order_id, issue_type, status, admin_notes, resolution, created_at, resolved_at } 2. Update Razorpay webhook handler: On 'payment.failed' event: - Insert into payment_issues with status='open' - Send push to user: 'Payment failed. We will help you.' - Create auto-support ticket linked to payment issue 3. User-facing: Payment page failure screen: Show: 'Payment could not be processed' Button: 'Report Issue' → auto-fills support ticket with order details Button: 'Try Again' → new Razorpay order Contact: WhatsApp link → pre-filled message with order ID 4. Admin panel — Payment Issues section: Table: User ¦ Order ID ¦ Amount ¦ Issue ¦ Status ¦ Action Actions (buttons): - 'Extend Plan 30 Days' → update user plan + expires_at - 'Add Wallet Credit' → add amount to wallet - 'Mark Resolved' → update status + notify user - 'Open Razorpay' → link to Razorpay dashboard for this order Test: Fail a sandbox payment. Check auto-ticket created. Admin extends plan.

## Prompt 12 — Admin Panel Feature & Plan Management

Build the Feature & Plan management UI in Aorane Admin Panel. 1. Admin panel new sections: FEATURES section: - Table: Feature Name ¦ Plans ¦ Rollout% ¦ Status (toggle) ¦ Phase - Toggle switch for is_enabled (instant update via API) - Rollout slider: 0% to 100% - Plan access checkboxes: Basic / Pro / Max PLAN SETTINGS section: - Editable table for plan limits: Plan ¦ Price ¦ AI calls/day ¦ Food logs/day ¦ Medical scans/month - Save button → update constants in DB - These limits are read by planCheck.js middleware REPORT TEMPLATES section: - Upload area for each template type - Preview button → generate test PDF - Current template thumbnail 2. Backend: store plan limits in feature_flags or new plan_config table: { plan, ai_calls_daily, food_logs_daily, medical_scans_monthly, price_rs } 3. planCheck.js middleware update: Read limits from DB (Redis cached, 10 min TTL) Check user's usage today vs limit → block if exceeded Test: Set Basic plan AI calls to 3. Make 4 calls as Basic user. 4th blocked.

## Prompt 13 — AI Weekly Diet Chart (Phase 4 Placeholder)

Create the Phase 4 Diet Chart system structure for Aorane. NOTE: This is a placeholder — full AI implementation in Phase 4. Create the structure now so it integrates easily later. 1. Feature flag: diet_chart_weekly → is_enabled: false, plan_access: ['max'] 2. Create backend/services/dietPlanService.js: Function generateDietPlan(userId) → currently returns mock 7-day plan Structure: { week_of: '2026-04-07', total_calories_target: 1800, days: [ { day: 'Monday', breakfast: {...}, lunch: {...}, dinner: {...}, snacks: [] }, ... (7 days) ], notes: 'Based on your diabetic diet and 38°C Lucknow weather', generated_by: 'placeholder' } 3. Create route: POST /api/reports/diet-plan → checkFeature('diet_chart_weekly') middleware → planCheck('max') middleware → generateDietPlan(userId) → save to generated_reports → return PDF URL 4. Frontend: Reports page → 'Diet Plan' card (locked icon for non-Max users) Max users: 'Generate This Week's Diet Plan' button Shows: 7-day table with foods + calories When Phase 4 arrives: only dietPlanService.js needs real AI implementation. Test: Enable flag, login as Max user, click Generate → mock plan PDF downloads.

# 4. Testing Checklist — New Features

| Feature | Test Scenario | Pass When |
| --- | --- | --- |
| Feature Flags | Disable food_ai_identify flag | API returns 403 instantly |
| AI Abstraction | Change AI_PROVIDER=placeholder | Mock data returns, no API cost |
| Offline Mode | Log food with WiFi off | Entry saves locally, syncs on reconnect |
| Food Favorites | Log same food 3 times, then search | That food appears first in results |
| Blood Emergency | Accept donation, enter wrong OTP | Error shown, not confirmed |
| Blood 90-day lock | Complete donation, try accepting next day | Blocked with days-remaining message |
| Support Tickets | Submit ticket, admin replies | User gets push notification |
| Weather Suggest | Allow location, check food suggestions | Season-appropriate foods shown |
| Letterhead PDF | Upload template, generate weekly report | Letterhead visible in downloaded PDF |
| DAU Percentile | Login 5 days in a row | Percentile badge shows in profile |
| Backup | Manually trigger backup cron | B2 bucket has new file, admin shows green |
| Payment Issue | Fail sandbox payment | Auto-ticket created, admin sees it |
| Plan Limits | Set Basic AI calls=2, make 3rd call | 3rd call blocked with upgrade prompt |
| DAU Analytics | Check admin dashboard | DAU graph shows last 30 days |
| User Data Export | GET /api/user/export-my-data | ZIP downloaded with CSV files |

# 5. Architecture Rules — Replit Ko Yaad Dilao

THESE RULES MUST ALWAYS FOLLOWED — NEVER BREAK THEM: 1. FEATURE FLAGS: Har naya feature feature_flags table mein hona chahiye. Without flag = feature cannot be turned off without code change. 2. AI ABSTRACTION: Direct anthropic SDK import sirf haiku.js mein hoga. Baaki sab aiProvider.js se import karein. 3. OFFLINE FIRST: Koi bhi POST action pehle offline check karo. Navigator.onLine === false → IndexedDB queue → optimistic UI. 4. PLAN CHECK: Har premium feature par 2 middleware lagate hain: checkFeature('feature_name') + planCheck('pro') — dono zaroori. 5. NO RAW SQL IN CONTROLLERS: Supabase client sirf services/ mein. Controllers sirf services ko call karein. 6. NEVER LOG PII: Console.log mein phone number, name, location mat aaye. Sirf userId, timestamp, action log karo. 7. BACKUP BEFORE SCHEMA CHANGE: Har ALTER TABLE se pehle Supabase manual backup lo. 8. REDIS CACHE TTL: Food DB = 24hr, User session = 1hr, Feature flags = 5min.

# 6. Updated Phase Plan

| Phase | Timeline | Features |
| --- | --- | --- |
| Phase 1 | Week 1-8 | Core app + Feature flags + AI abstraction + Offline mode + Food favorites + Blood Emergency v2 + DAU tracking + Backup system |
| Phase 2 | Week 9-16 | Photo food scan (Gemini) + GPS weather suggestions + Letterhead templates + Support tickets + Payment issue resolution + Medicine reminder UI polish |
| Phase 3 | Month 5-8 | WhatsApp Bot + Corporate portal + Hospital portal + Nexus AI integration |
| Phase 4 | Month 9-12 | AI Weekly Diet Chart (Max plan) + Gym portal + Insurance portal + React Native app |

aorane.com ¦ contact@aorane.com Aorane Healthcare Technologies Pvt. Ltd. ¦ K45, Sanjay Gandhi Puram, Lucknow, UP-226016 "Build with purpose. Banao India ke liye."