AORANE

Your Health Coach

Complete Setup Guide + Infrastructure Cost + Replit Build Plan

Aorane Healthcare Technologies Pvt. Ltd.  |  Lucknow, UP  |  aorane.com

Version 1.0  —  April 2026

# 1. Complete Infrastructure Cost — Month 1 Setup

Ye sabhi tools milake Aorane ka complete technical foundation banate hain. Phase 1 mein sirf starred (*) tools chahiye.

| Tool / Service | Provider | Cost (Monthly) | Cost (Yearly) | Free Tier? | Phase |
| --- | --- | --- | --- | --- | --- |
| Domain (.com) | BigRock | — | ~₹969-1,479/yr | ✗ | Phase 1 * |
| Supabase (DB + Auth) | Supabase | FREE | FREE | ✓ | Phase 1 * |
| GitHub (Code Repo) | GitHub | FREE | FREE | ✓ | Phase 1 * |
| Vercel (Frontend Host) | Vercel | FREE | FREE | ✓ | Phase 1 * |
| Replit (Dev + Build) | Replit | ~₹1,600-2,500/mo | ~₹19,000/yr | Limited | Phase 1 * |
| Claude Haiku 4.5 API | Anthropic | ~₹7-10/user/mo | Usage-based | $5 credit free | Phase 1 * |
| Gemini API (Photo Scan) | Google | FREE | FREE (1500 req/day) | ✓ | Phase 2 * |
| SMS OTP Gateway | Fast2SMS | ₹0.21/SMS | Pay-as-you-go | 50 free SMS | Phase 1 * |
| PDF Generation | PDFKit (npm) | FREE | FREE (library) | ✓ | Phase 2 * |
| Razorpay (Payments) | Razorpay | 2% per txn | No monthly fee | ✓ Sandbox free | Phase 2 |
| Push Notifications (FCM) | Firebase | FREE | FREE | ✓ | Phase 1 * |
| WhatsApp Bot API | AiSensy/Meta | ₹1,500+/mo platform | + ₹0.145/util msg | ✗ | Phase 3 |
| Redis Cache (Food DB) | Upstash | FREE | 10K req/day free | ✓ | Phase 1 * |

| Phase 1 Monthly Cost ~₹1,600 - ₹2,500 (Sirf Replit subscription) | Phase 1 One-Time Cost ~₹969 - ₹1,479 (BigRock domain) | Phase 3 (WA Bot) Add +₹1,500/mo + ₹0.145/utility msg |
| --- | --- | --- |

# 2. Tool-by-Tool Details & Setup

## 2.1  Domain — BigRock

| Detail | Info |
| --- | --- |
| Buy from | bigrock.in |
| Recommended | aorane.com ya aorane.in (check availability) |
| 1st Year Price (.com) | ₹969 (regular) — Coupon se ₹399 tak bhi milta hai |
| Renewal Price | ₹1,479/year |
| Free includes | DNS Management, 2 Email accounts, Domain lock, WHOIS privacy |
| DNS Setup | Vercel ke saath connect karo — A record ya CNAME add karo |
| Tip | 2 year plan lo — save hoga aur domain safe rahega |

## 2.2  Supabase — Database + Auth

FREE forever for small projects. Pro plan sirf tab chahiye jab 50,000+ users ho jaayein.

| Feature | Free Tier Limit |
| --- | --- |
| Database (PostgreSQL) | 500 MB storage — kaafi hai Phase 1-2 ke liye |
| Auth (OTP + Google) | 50,000 monthly active users FREE |
| Row Level Security (RLS) | Built-in — user sirf apna data dekh sakta hai |
| Real-time subscriptions | Included free |
| API auto-generated | REST + GraphQL automatically banta hai |
| Edge Functions | 500K invocations/month free |
| Storage (medical reports) | 1 GB free — PDF/image upload ke liye |
| Bandwidth | 5 GB/month free |

- Account: supabase.com pe signup karo (GitHub se login recommend)

- New Project banao: 'Aorane' naam se, region: Singapore (India ke close)

- Important: .env file mein SUPABASE_URL aur SUPABASE_ANON_KEY save karo

## 2.3  GitHub — Code Repository

- github.com pe free account banao

- Private repository banao: 'aorane-app'

- Branches: main (production), dev (development), feature/* (new features)

- Replit se GitHub connect karo — auto-sync hoga

- Kabhi bhi naya developer add karna ho to sirf GitHub access do

## 2.4  Vercel — Frontend Hosting

FREE forever for frontend hosting. Custom domain bhi free connect hoti hai.

- vercel.com pe GitHub se login karo

- GitHub repo import karo — auto-deploy shuru ho jayega

- Custom domain: aorane.com connect karo (BigRock DNS mein CNAME add karna hoga)

- Har GitHub push par auto-deploy — zero manual work

- Free SSL certificate automatic milti hai

- Bandwidth: 100 GB/month free — 10,000+ users ke liye kaafi

## 2.5  Replit — Development Environment

Replit sirf DEVELOPMENT ke liye hai — production server nahi. Build aur test yahan karo, deploy Vercel + Railway se karo.

| Plan | Cost | Key Features | Recommendation |
| --- | --- | --- | --- |
| Free | ₹0 | Basic editor, slow, limited RAM | Testing only |
| Core | ~$10/mo (~₹840) | Always-on, better CPU/RAM, 5 deployments | For solo dev |
| Pro | ~$20/mo (~₹1,680) | More power, AI features, priority support | Recommended ✓ |
| Teams | ~$25/mo/person | Collaboration, admin controls | If team > 1 |

- Replit mein sirf Node.js backend code likhna hai

- Frontend React code Vercel se serve hoga

- Database Supabase mein hai — Replit sirf API server hai during development

- Production mein Replit ki zaroorat nahi — Railway.app ya Render free tier use karo

## 2.6  Claude Haiku 4.5 API — AI Brain

| Use Case | Frequency | Tokens | Cost/User/Mo |
| --- | --- | --- | --- |
| Food Identify (new, unknown food) | ~45 calls | 22,500 | ~₹1.9 |
| Medical Report Scan + Analysis | 1-2/month | 4,600 | ~₹0.4 |
| Weekly Report Generation (Batch) | 4/month | 14,000 | ~₹0.6 |
| Monthly PDF Analysis (Batch) | 1/month | 7,000 | ~₹0.3 |
| TOTAL per user per month |  | ~48,100 tokens | ~₹7-10 |

- Signup: console.anthropic.com

- $5 free credits milenge — pehle 500+ users test kar sakte ho

- Model string: claude-haiku-4-5-20251001

- Prompt caching enable karo — 90% aur savings milegi system prompt par

- Batch API use karo weekly/monthly reports ke liye — 50% discount

## 2.7  Gemini API — Photo Food Scan (FREE)

Google Gemini 1.5 Flash: 1,500 requests/day FREE — Aorane ke liye bilkul kaafi hai.

- Signup: aistudio.google.com

- API key milega — .env mein GEMINI_API_KEY save karo

- Model: gemini-1.5-flash (FREE tier)

- Use: User food ka photo bhejega → Gemini identify karega → name Haiku/DB ko jayega

- Limit: 1,500 req/day free — paid rate: $0.075/1M tokens (bahut sasta)

- Hindi response support bhi hai

## 2.8  SMS OTP Gateway — Fast2SMS

| Detail | Info |
| --- | --- |
| Provider | Fast2SMS (fast2sms.com) — India's most popular OTP gateway |
| Cost per OTP SMS | ₹0.21/SMS (standard) — lower with higher recharge |
| Minimum Recharge | ₹100 — enough for ~476 OTPs |
| Free at Signup | 50 free SMS — testing ke liye kaafi |
| Delivery Speed | < 5 seconds typically |
| DLT Registration | Required for transactional SMS — Free, 3-5 days process |
| Alternative | 2Factor.in — OTP specialist, slightly more reliable |
| Cost Estimate | 1000 users × 1 OTP/month = ₹210/month only |

DLT Registration: TRAI ka rule hai — business register karna hoga. Fast2SMS help karta hai. 1 baar karo, phir koi tension nahi.

## 2.9  PDF Generation — PDFKit (Free Node.js Library)

PDFKit: Completely FREE npm library. Server-side PDF banao — Aorane letterhead, charts, tables sab possible hai.

| Option | Cost | Best For | Recommendation |
| --- | --- | --- | --- |
| PDFKit (npm) | FREE | Structured reports, custom layouts, Hindi font support | Use This ✓ |
| Puppeteer | FREE (server-heavy) | HTML to PDF — complex layouts | Phase 2+ option |
| pdfMake (npm) | FREE | Declarative JSON-based PDFs | Alternative |
| DocRaptor / PDFShift | Paid ($9+/mo) | SaaS API — easier but costly | Not needed |

- npm install pdfkit — ek line se install

- Hindi font ke liye: Noto Sans Devanagari font embed karo

- Aorane letterhead: Logo, colors, watermark sab PDFKit se possible

- Weekly report Sunday midnight generate hogi (cron job) — Supabase Storage mein save

- User app mein 'Download PDF' button se Supabase Storage URL se download hoga

## 2.10  WhatsApp Bot API — Phase 3 (AiSensy)

Phase 3 feature — Phase 1-2 mein implement mat karo. Architecture plan abhi, implementation baad mein.

| Cost Component | Amount | Notes |
| --- | --- | --- |
| AiSensy Platform | ₹1,500/month (Basic) | Unlimited MAU, dashboard, automation |
| Utility Messages (Reminders) | ₹0.145/message | Exercise + Medicine reminders |
| Authentication Messages (OTP) | ₹0.145/message | Agar WA OTP use karo |
| Service Messages (User replies) | FREE | User ke reply ke 24hr window mein free |
| Marketing Messages | ₹1.09/message | Aorane ke liye rarely needed |
| Monthly estimate (1000 users, 2 reminders/day) | ~₹10,000-12,000/mo | WA bot Phase 3 mein cost badh jayega |

- Alternative: Twilio WhatsApp API (pay-per-message, no monthly fee) — better for startups

- Cheapest path: Meta Business API directly (free platform, pay only per message)

- Phase 3 tak WhatsApp cost estimate karo users ke hisaab se — plan adjust karo

## 2.11  Redis Cache — Upstash (Free)

- upstash.com — free account banao

- 10,000 requests/day free — food cache ke liye kaafi

- Yahan 3,000+ Indian food database store hogi — lookup instant hogi

- Connection: UPSTASH_REDIS_REST_URL + TOKEN environment variable mein

# 3. Replit Project Structure — Strong Foundation

Ye structure follow karne se: ✓ Errors kam aayenge — har cheez apni jagah par hogi ✓ Naya feature add karna easy hoga — sirf naya file/folder add karo ✓ Debug easy — pata hoga problem kahan hai ✓ Team mein kisi ko bhi add kar sako — structure self-explanatory hai

## 3.1  Folder Structure

| Path | Kya hai yahan |
| --- | --- |
| aorane/ | Root project folder |
| ├── backend/ | Node.js Express server — sab API routes |
| │ ├── server.js | Main entry point — server start hota hai yahan se |
| │ ├── .env | Secret keys — kabhi GitHub par push mat karo |
| │ ├── config/ | db.js (Supabase), redis.js, constants.js |
| │ ├── middleware/ | auth.js (JWT verify), rateLimit.js, errorHandler.js |
| │ ├── routes/ | auth.js, food.js, exercise.js, medicine.js, reports.js, user.js |
| │ ├── controllers/ | Har route ka actual logic — routes clean rahenge |
| │ ├── services/ | ai.js (Haiku), gemini.js, pdf.js, sms.js, notifications.js |
| │ ├── utils/ | healthScore.js, dateHelpers.js, validators.js |
| │ └── cron/ | weeklyReport.js, monthlyReport.js, medicineReminder.js |
| ├── frontend/ | React + Vite PWA — pure UI |
| │ ├── src/ |  |
| │ │ ├── pages/ | Home, Dashboard, Food, Exercise, Medicine, Reports, Profile |
| │ │ ├── components/ | Reusable: FoodCard, ScoreRing, AdSlider, NavBar, etc. |
| │ │ ├── hooks/ | useAuth.js, useHealthScore.js, useFood.js |
| │ │ ├── store/ | Zustand global state — user, dailyData, settings |
| │ │ ├── services/ | api.js (axios) — sab backend calls yahan |
| │ │ └── utils/ | formatters.js, constants.js, validators.js |
| │ ├── public/ | Icons, manifest.json (PWA), offline.html |
| │ └── index.html | PWA entry point |
| ├── database/ |  |
| │ ├── schema.sql | Sab tables ka SQL — run once on Supabase |
| │ ├── seed.sql | 3000+ Indian foods initial data |
| │ └── migrations/ | Future schema changes — numbered files |
| └── docs/ | API docs, PRD, architecture diagrams |

## 3.2  Backend server.js — Entry Point Pattern

server.js mein sirf ye hoga: 1. Middleware setup (CORS, JSON parser, rate limiter) 2. Route imports 3. Error handler 4. Port listen Baaki sab logic controllers/ aur services/ mein hoga — server.js kabhi 100 lines se zyada nahi hoga

## 3.3  Environment Variables (.env) — Ek Jagah Sab Keys

| Variable | Value (example) | Kahan se milega |
| --- | --- | --- |
| SUPABASE_URL | https://xyz.supabase.co | Supabase project settings |
| SUPABASE_SERVICE_KEY | eyJhbGc... | Supabase > API > service_role key |
| SUPABASE_ANON_KEY | eyJhbGc... | Supabase > API > anon key |
| ANTHROPIC_API_KEY | sk-ant-api03-... | console.anthropic.com |
| GEMINI_API_KEY | AIzaSy... | aistudio.google.com |
| FAST2SMS_API_KEY | your_key_here | fast2sms.com dashboard |
| JWT_SECRET | random_64char_string | Online random generator |
| RAZORPAY_KEY_ID | rzp_live_... | Razorpay dashboard |
| RAZORPAY_KEY_SECRET | secret_key | Razorpay dashboard |
| FIREBASE_SERVER_KEY | AAAAxxx... | Firebase console |
| REDIS_URL | https://xxx.upstash.io | Upstash dashboard |
| REDIS_TOKEN | AXxx... | Upstash dashboard |
| PORT | 3000 | Fixed value |
| NODE_ENV | development | production in deploy |

.env file kabhi GitHub par commit mat karo! .gitignore mein add karo aur Replit Secrets mein store karo.

# 4. Step-by-Step Build Order — Replit Mein Kya Pehle Banao

Ye order follow karo. Ek cheez complete hone ke baad agle pe jao. Beech mein jump mat karo.

| Step | Kya Banao | Time | Test Karo |
| --- | --- | --- | --- |
| 1 | DB Setup — Supabase mein sab tables banao (schema.sql run karo) | 2-3 hrs | Supabase Table Editor mein data dikhe |
| 2 | 3000+ Food Data — seed.sql se Indian food database populate karo | 2 hrs | SQL query se food search ho |
| 3 | Backend Skeleton — server.js, folder structure, .env, middleware setup | 2 hrs | Server start ho, /health endpoint 200 de |
| 4 | Auth Routes — OTP send/verify (Fast2SMS), JWT generate, Supabase session | 4-5 hrs | Postman se OTP aaye, JWT milye |
| 5 | User Profile Routes — create/update profile, veg preference, settings | 3 hrs | Profile save/read ho |
| 6 | Food Routes — DB lookup, Haiku fallback, cache layer, log food entry | 5-6 hrs | Known food: DB se, Unknown: Haiku se |
| 7 | Exercise + Medicine Routes — schedule CRUD, timing set, log completion | 4 hrs | Schedule create/update/delete karo |
| 8 | Health Score Engine — utils/healthScore.js — pure math, no AI | 3 hrs | Score 0-100 correctly calculate ho |
| 9 | Notification System — FCM push setup, exercise + medicine reminders cron | 4 hrs | Test phone par notification aaye |
| 10 | Frontend — React + Vite setup, PWA manifest, Tailwind, routing, Zustand store | 3 hrs | App browser mein khule, install prompt aaye |
| 11 | Auth Pages — OTP login screen, biometric setup, language select | 4 hrs | Login flow end-to-end kaam kare |
| 12 | Dashboard — Health Score ring (0-100), daily summary, color theme | 4 hrs | Score change hone par UI update ho |
| 13 | Food Logging UI — search, log, meal type, history, AI identify button | 5 hrs | Food log ho, score update ho |
| 14 | Exercise + Medicine UI — schedule setup, timing, done button, streaks | 5 hrs | Done tap karo — score badhe |
| 15 | Profile + Settings — veg preference, language, referral code, plan info | 3 hrs | Settings save ho aur persist kare |
| 16 | Ad Slider Component — professional small slider boxes, plan-based visibility | 2 hrs | Ads correctly show/hide by plan |
| 17 | Razorpay Integration — subscription plans, webhook, plan upgrade/downgrade | 5 hrs | Test payment complete ho, plan upgrade ho |
| 18 | Referral System — code generation, tracking, wallet credit, dashboard | 4 hrs | Referral code kaam kare, credit mile |
| 19 | Testing — Postman API tests, UI testing 3 phones, Hindi language check | 8 hrs | All flows kaam karein without errors |
| 20 | Deploy — Vercel (frontend) + Railway (backend), domain connect, SSL verify | 4 hrs | aorane.com pe live app chole |

# 5. Database First — Schema SQL

Pehle database banao, phir backend, phir frontend. Ye sequence follow karne se future mein changes easy honge.

## 5.1  Core Tables — Kya Banana Hai

| Table Name | Primary Purpose | Key Columns |
| --- | --- | --- |
| users | User account + profile | id, phone, name, age, weight, plan, food_preference, language, referral_code, wallet_balance |
| exercise_schedules | User ka exercise timing | id, user_id, type, days[], time, duration_min, is_active |
| medicine_schedules | Medicine timing + dose | id, user_id, name, dose, times[], meal_timing, is_active |
| daily_logs | Ek din ka summary | id, user_id, date, water_glasses, sleep_hours, health_score, streak_count |
| food_logs | Har food entry | id, user_id, timestamp, food_name, calories, protein, carbs, fat, meal_type, ai_identified |
| medicine_logs | Har medicine confirmation | id, user_id, medicine_id, scheduled_time, confirmed_at, status, source |
| exercise_logs | Har exercise completion | id, user_id, schedule_id, date, minutes_done, calories_burned, source |
| food_database | 3000+ Indian foods cache | id, name, aliases[], calories_per_100g, protein, carbs, fat, is_veg, cuisine |
| medical_reports | Uploaded lab reports | id, user_id, uploaded_at, file_url, ai_analysis, conditions_found |
| weekly_reports | Generated PDF reports | id, user_id, week_start, pdf_url, summary_json, created_at |
| referrals | Referral tracking | id, referrer_id, referee_id, status, credited_at, credit_amount |
| subscriptions | Plan tracking | id, user_id, plan, start_date, end_date, razorpay_sub_id |

# 6. Testing Checklist — Deploy Se Pehle

## API Testing (Postman)

- OTP send aur verify ho

- JWT token valid aur expire ho

- Food search DB se fast aaye (< 200ms)

- New food Haiku se identify ho (< 3 sec)

- Health score correctly calculate ho (0-100, right color)

- Exercise schedule create/update/delete

- Medicine confirmation DB mein log ho

- Razorpay webhook plan correctly upgrade kare

- Referral code generate + track ho

## UI Testing (3 Phones)

- Android Chrome + Android Firefox

- iPhone Safari (PWA install test)

- Low-end phone (512 MB RAM) — performance check

- Hindi + English language switch

- Offline mode — app load ho, cached data dikhe

- Dark mode ya system theme compatibility

## Security Testing

- JWT invalid hone par 401 error aaye

- Dusre user ka data access na ho (RLS test)

- Rate limiting — 100 req/min se zyada par 429 aaye

- SQL injection attempt blocked ho

- .env keys kabhi response mein na aayein

# 7. Deploy Flow — Production Ready

| Step | Action | Platform | Time |
| --- | --- | --- | --- |
| 1 | GitHub par final code push karo (main branch) | GitHub | 5 min |
| 2 | Vercel: GitHub repo connect karo, frontend auto-deploy hoga | Vercel | 10 min |
| 3 | Railway.app: Backend deploy karo (free tier available) | Railway | 15 min |
| 4 | Railway mein sab .env variables add karo | Railway | 10 min |
| 5 | Vercel mein REACT_APP_API_URL = Railway backend URL set karo | Vercel | 5 min |
| 6 | BigRock DNS: aorane.com → Vercel CNAME add karo | BigRock | 10 min + 24hr propagation |
| 7 | Supabase production mode enable karo, RLS on karo | Supabase | 15 min |
| 8 | Live testing: Full user journey end-to-end check karo | Real Phone | 30 min |
| 9 | Monitoring setup: Vercel Analytics + Supabase logs | Both | 10 min |

Railway Free Tier: 500 hours/month — enough for early users. Jab users badhein to $5/mo paid plan lo.

# 8. Kuch Aur Bacha Hai? — Complete Checklist

## Legal / Compliance

- Privacy Policy page — aorane.com/privacy (Supabase + DPDP Act compliant)

- Terms of Service page — aorane.com/terms

- DLT Registration (SMS) — TRAI mandatory, Fast2SMS help karta hai

- Razorpay KYC — business account aur PAN card required

- WhatsApp Business verification (Phase 3) — Facebook Business Manager verify

- GST Registration (jab revenue > ₹20L/year ho)

## Missing Tools Jo Baad Mein Chahiye Honge

| Tool | Use | Cost | Phase |
| --- | --- | --- | --- |
| Sentry.io | Error tracking — production bugs instantly pata chalenge | Free (5K errors/mo) | Phase 2 |
| Mixpanel / PostHog | User analytics — kaunsa feature use hota hai | Free tier available | Phase 2 |
| Cloudflare | CDN + DDoS protection + free SSL | FREE | Phase 2 |
| Backblaze B2 | Medical report PDF storage backup | FREE 10GB, then $0.006/GB | Phase 2 |
| Upstash QStash | Scheduled jobs (cron) for reports | Free tier available | Phase 2 |
| Email (Resend.com) | Transactional emails (receipts, reports) | 3000 emails/mo FREE | Phase 2 |
| LogRocket | Session replay — user ka exact path dekho | Paid ($99/mo) | Phase 3 |

## Jo Aapne Nahi Pucha But Important Hai

- App Store / Play Store: PWA hai to zaroorat nahi — par Google Play par TWA (Trusted Web Activity) se upload kar sakte ho free mein

- Backup Strategy: Supabase daily backup automatic hai — medical data ke liye weekly Backblaze B2 pe bhi bhejo

- Rate Limiting: Express-rate-limit npm package — DDoS aur abuse se bachao

- HTTPS Everywhere: Vercel + Railway pe automatic SSL — no extra setup needed

- Hindi Fonts in PDF: Google Noto Sans Devanagari font download karo, PDFKit mein embed karo

TOTAL PHASE 1 COST SUMMARY One-time: ₹969-1,479 (Domain) + ₹0 (Supabase, GitHub, Vercel, Firebase, Upstash) Monthly: ₹1,600-2,500 (Replit Pro) + ₹0.21/OTP + ₹7-10 per user (Claude Haiku) Phase 2 Add: ₹0 (Gemini free, PDFKit free, Razorpay 2% only on revenue) Phase 3 Add: ₹1,500+/month (WhatsApp AiSensy) + ₹0.145/utility message Break-even: Sirf 21 Pro users chahiye (₹199 × 21 = ₹4,179 > ₹2,500 Replit + overhead)

aorane.com ¦ contact@aorane.com ¦ Aorane Healthcare Technologies Pvt. Ltd. ¦ Lucknow, UP-226016